## Slide 1: VHC
Sprint Demo : 2024 - 04 - 16

## Slide 2
Table of Contents
1- SPRINT GOAL
2- STATUS
3- DEMO
4- FEEDBACK

## Slide 3: FAQ: - When do we select new goals? In the review - When do we create new user stories in the planning - When do we create new tasks? In the backlog meeting

## Slide 5: What were the goals this sprint

## Slide 6
Programming: Webserver showing “mind graph connected to LLM”
Programming:
Webserver showing “Mind Graph”
Partnerships: Try to see who would want to help us make this
SCRUM: have live sprint demo ready Review Templates Ready UserStories And Tasks Ready

## Slide 7
Programming: Webserver showing “mind graph
Programming:
See Data Sources: PreFilder
Partnerships
Formally Recruit and Onboard Ayoub
Try to recruit more for the iniatiative
Work Adventure intergrated: Website Version One.

## Slide 8: Cumulative Flow Diagram

## Slide 9
TASK
🏗️Taiga Board Now Operational: Scrum Framework working: And publicly available
🏗️ Thinking about Data Formats
🏗️ Learning About LLM
🏗️ Learning DS.3J
️ Ponomoro method
🏗️ Dev-Ops
🏗️ Starting Clockify
Direct value
🏗️ Organisation of Tasks – increases accountability + Reduces chances of Restart
✔️saves $$/month
🏗️Staging demo prepared
✔️stakeholders see app working
🏗️Development environment done ✔️Speeds up future work
✔️Can do things normal evironments cannot
✔️Preparation for future members
Enablers
🎨 Created Scripts to Automatically install nessesairy Software
✔️Will help us onboard faster
🎨 Clockify helps us track time spend vs ✔️Keep Track of Effort Done
🎨 Docker – App – Portainer for Language and models
🎨 Visual workplace – Fun For Collab
🏗️DEV
🎨DESIGN
🏉ADMIN/SCRUM
🤝BD

## Slide 10: Demo

## Slide 11: 🎨 Social Media & outreach
WORK ADVENTURE!!!!
https://supply-chain-970bd9.webflow.io/

## Slide 12: 🎨 Other Platforms

## Slide 13: 🎨DATA

## Slide 14: 🎨Knowledge
Now know inner Workings Of Ai
https://www.youtube.com/watch?v=qv6UVOQ0F44

## Slide 15: 🏗️PROBLEMS
NO GOOD CI / CD EVIRONMENT YET BUILD – FAILURE OF COTIT

## Slide 16: 🤝Partnerships
https://www.linkedin.com/in/gordon-tu/
Arkin Zoodsma
Nikita
Ayoub

## Slide 17: Priority Finding:

## Slide 18: FEEDBACK: PollEv.com​/chrisverhoef134